****

WebAPI Final Project - Milestones

Gavin Atkin, Tammy Husnetdinova,

and Erik Nelson

*Spring 2019*

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestone** | **Date** | **Description** | **Requirements** |
| End of design phase. | 4/21/19 |  | REQ.BE.01: Finish database design. |
| Implementation of database. Stubbing and partial route implementation. | 4/24/19 | Backend stubbed out. Database fully implemented. | REQ.BE.02: MongoDB collections complete. Users, Posts, Comments and remaining schemas implemented.  REQ.BE.03: Routes (At least stubs):  REQ.BE.03a: POST login.  REQ.BE.03b: POST signup  REQ.BE.03c: POST follower.  REQ.BE.03d: POST following.  REQ.BE.03e: GET followers.  REQ.BE.03f: GET following.  REQ.BE.03g: POST post.  REQ.BE.03h: POST comment.  REQ.BE.03i: GET post.  REQ.BE.03j: GET comment.  REQ.BE.03k: GET feed.  REQ.BE.03l: GET discover.  REQ.FE.01: Basic landing page. |
|  | 4/27/19 | Mostly stubbed front end. | REQ.BE.04: Backend mostly functional.  REQ.FE.02: Login screen working.  REQ.FE.03: Signup screen working.  REQ.FE.04: User feed stub.  REQ.FE.05: Discover feed stub.  REQ.FE.06: User page stub.  REQ.FE.07: Camera page stub.  REQ.FE.08: Search page stub. |
| Backend implemented. | 5/1/19 |  | REQ.FE.09: User feed fake info.  REQ.FE.10: Discover feed fake info.  REQ.FE.11: User page fake info.  REQ.FE.12: Camera page fake info.  REQ.FE.13: Search page fake info. |
| Complete | 5/4/19 | Project is fully functional and meeting all previous requirements. | REQ.FE.14: Front end tied to backend.  REQ.PR.01: Presentation mostly ready. |